## Slide 1: E-everything The Good, the Bad and the Ugly
Steve Prisoc, New Mexico Judiciary CIO

## Slide 3
Tuesday, July 06, 2010 System Overload By Scott Sandlin
It's not just the mercury that's going up this summer. Tempers have flared in district court over filing procedures in the clerk's office at 2nd Judicial District Court.
Some of the friction is a result of policies put in place so the office could handle the same duties with fewer people. One significant change says anyone filing pleadings must be at a window, not just in the clerk's office, at the 4 p.m. closing time in order to file….
Eventually, the infrastructure needed for electronic filing — now mandatory in federal court in both civil and criminal cases — will be phased in for the state's district courts.
A pilot program is already under way in Cibola and Sandoval counties, where almost 500 attorneys are now registered for civil e-filing. On July 1, the court started charging a nominal $6 filing fee. "The goal is to get everybody online, but that will take years," said Steve Prisoc, chief information officer for New Mexico state courts.

## Slide 5
A Solid, Robust CMS
is the Foundation

## Slide 6
Background
  In 2004, it became apparent that the New Mexico Judiciary needed a new statewide case management system.
    The legacy CMS, purchased in 1993, was not adequate for judicial needs and the vendor had no serious plans for an upgrade that would meet our needs.
    The Judiciary desired an application that would serve as basis for e-filing, e-documents, e-payments, in short, e-everything.
Case Study #1:
New Mexico State Judiciary
The Need

## Slide 7
1
Background
Are there vendors that have the capacity to develop a system for us?
What is available to purchase in the case management market place?
Do we have the internal capacity to build a system for the NM Judiciary?
What are the specific functional case management requirements?
Planning Process
Staff documented exhaustive requirements.
Directed our development team to create Java-based CMS case initiation and disposition modules.
Researched CMS vendors and successful jurisdictions.
This approach is risky and potentially expensive.
Case Study #3:
Polk County, IA

## Slide 8
Due Diligence
Planning and Analysis
Case Study #1:
New Mexico State Judiciary
  Released CMS RFI in 2006;13 vendors responded.
  In 2006, teams of stakeholders conducted structured visits to leading case management vendors and comparable state courts.
  Based on analysis, site visits and RFI responses, staff refined requirements and issued an RFP in 2007.

## Slide 9
Implementation
Case Study #1:
New Mexico State Judiciary
RFP, Contract, Customization
  An RFP was released in May of 2007:
    The AOC received proposals in June of 2007.
    In July 2007, after finalist bidder presentations that included more than 150 evaluators from all parts of the State, a contract for a new CMS was awarded to Tyler Technologies.
    A contract with Tyler for their Odyssey CMS was executed in January of 2008.

## Slide 10
Implementation
Case Study #1:
New Mexico State Judiciary
CMS Customization
Initiated large scale “fit assessments” with a variety of stakeholders to determine software customization requirements.
New requirements were incorporated into Odyssey in the summer of 2008, and implementation preparations (training development, scheduling, etc.) began.
The first court district, including three county general jurisdiction courts, went live on Odyssey in November of 2008.

## Slide 11
What About Training?

## Slide 14
Background
Case Study #1:
New Mexico State Judiciary
In 2004, the AOC began exploring alternatives for raising funds for a multi-year project that would provide the infrastructure to support the Judiciary’s technical aspirations.
  Legislative appropriation?
  Increased court fees?
  Redirect existing funding?
Obvious answer:
All of the above!
What About Funding?

## Slide 15
Background
Case Study #1:
New Mexico State Judiciary
Funding Actions
Scoured IT budgets for funds to be redirected.
Garnered internal and external support, judiciary-wide, for needed legislative initiatives.
Made judicial IT the leading legislative initiative.
Talked to anyone who would listen on the importance of the initiative.
Established filing fees to support future e-initiatives.

## Slide 18
Devised procedures that have made regular upgrades, maintenance and patches routine rather than disruptive.
Received an additional civil filing fee to sustain continuing CMS implementation.
Gained significant support from the legislative and legal community in New Mexico.
Adoption of e-filing in a manner that funds CMS software maintenance costs.
Sustainability
Case Study #1:
New Mexico State Judiciary
A Sustainable IT Infrastructure

## Slide 19
Paperless?
Paper-on-demand?

## Slide 20
The idea of electronic documents is seductive, but the can be very expensive to implement successfully.
  The limitations of a statewide network must be considered.
    Increase telecommunications capacity.
    Implement a local “store and forward” scheme.
Carefully consider document integrity and accessibility issues.
Sustainability
Case Study #1:
New Mexico State Judiciary
Statewide E-documents

## Slide 21
Judges and clerks are accustomed to paper and paper filing systems and will be reluctant to eliminate them.
Reading digital documents online can slow document reviews.
Digital documents are typically harder to read than paper documents.
A system crash or power outage can make the virtual file room unavailable.
While eliminating file storage can save money, the savings will almost certainly be offset by the ongoing maintenance and refresh costs associated with digital documents.
Sustainability
Paperless or Paper-on-demand?

## Slide 22
Documents are available statewide for judges who “ride circuit.”
A carefully built digital document system can incorporate redundancy that can eliminate file loss.
The Internet can provide a redundant path for judges and staff to access documents.
Documents associated with court events are a click away.
Public access to documents through kiosks or the Internet can be a significant revenue generator.
Sustainability
A Few Paper-on-demand Advantages

## Slide 23
E-Filing is the Answer

## Slide 24: E-Filing timeline
7/2009
7/2010
12/2011
12/2012
Mandatory e-filing in Pilot court
60% of statewide civil filings efiled
Contract for Pilot in 13th District
85% of statewide civil filings e-filed
10/2011
1st and 2nd Districts Mandatory

## Slide 25
Was E-filing Easy?

## Slide 26
Well, NO!

## Slide 27: Training for Filers Makes a Difference
With each new group of court districts that go live with e-filing, the overall rejection rate increases dramatically and then returns gradually to normal levels.
As new e-filers gain experience with the system, the rejection rates slowly return to normal.
Filers who call for assistance are typically those who have not taken advantage of any of the File and Serve training opportunities – online or in person.

## Slide 31
Odyssey Project
AOC
JIFFY
OSC
E-File/E-Docs Committee
Judges User Group
Magistrate Courts
District Courts
Bernalillo County Metropolitan Court
Appellate Courts
Tyler Technologies
Judicial Information Division
NM Bar

## Slide 32
Multi-Layered Governance
is Essential

## Slide 33: Why Governance?
Facilitate IT communication and collaboration between judicial entities
Encourage IT strategic alignment between judicial entities
Deliver real IT value to stakeholders and citizens
IT Risk Management
IT performance management and accountability.

## Slide 36
The Judicial Information Systems Council (JIFFY) is a stakeholder-based governing body for judicial information technology. The Council makes IT-related recommendations on rules, procedure, and statutory changes to the Supreme Court and also provides guidance for all JID activities.
The Odyssey Judges’ User Group meets monthly to consider changes in case management, document management and e-filing procedures and policies for recommendation to the Judicial Information Systems Council.
The Odyssey Steering Committee (OSC) is made of up judges, court administrators, court clerks, JID staff and key judicial decision makers. This subcommittee of the Judicial Information Systems Council, which meets bi-monthly, provides direct governance over the Odyssey case management implementation project.
The Odyssey E-Filing/E-Documents Committee is made of up judges, AOC staff and court clerks. This subcommittee of the Judicial Information Systems Council meets monthly and is tasked with producing recommendations for implementing court e-filing and digital document management in New Mexico.
E-Governance Bodies

## Slide 37
FY07
AOC Issued RFP and at JIFFY’s Direction Created an Evaluation Committee of 150 clerks, judges and staff
FY08
To closely involve stakeholders in Odyssey Governance, JIFFY Creates Odyssey Steering Committee
FY09
JIFFY Creates E-Filing Committee and Begins E-Filing Pilot
FY11
E-filing with File and Serve Expands Statewide
FY12
Anticipating Completion of E-filing and Odyssey, JIFFY creates E-Everything Committee
NM Governance History

## Slide 38
Who Ultimately Governs?

## Slide 39: September 2012 JIFFY Agenda
I. Budget and Revenue
      JID Revenue Pipeline Report (handout)
II. JIFFY Subcommittee Activities
      Odyssey Charge Code Committee – Judge Mitchell
      Judges User Group – Judge Mitchell
      Odyssey Steering Committee – Judge Mitchell
III. CIO Report
IV. Purchase Requests
      Request by JID to purchase server for Court of Appeals in Albuquerque – Steve Prisoc
      Thirteenth JDC purchase request – Jamie Goldberg
V. Review and Approval
      Presentation on Century Link proposal on hosting the JID Odyssey Hot Site – Steve Prisoc
      Discussion on display of protective orders – Renee Cascio
VI. Future Meetings - The next meeting will be held on Thursday, October 18, 9:30 a.m., at the Judicial Information Division
VII. Additional Attachments
      JIFFY Project Status Reports (additionalitem1.pdf)
VIII. Adjourn

## Slide 40: What Does IT Governance Mean?
MIT Sloan Management Center for Information Systems Research:
We define IT governance as a framework for decision rights and accountability to encourage desirable behavior in the use of IT. This definition distinguishes governance from IT management.

## Slide 41: A Court Definition of IT Governance
Washington State AOC:
For purposes of this policy, “IT governance” is defined as a structure for the JIS governing bodies to classify requests and apply criteria and thresholds to deliver the most value for IT investment decisions.

## Slide 42: A Court CIO’s Definition of IT Governance
NM Judiciary CIO:
Governance is the process whereby blame for IT failures is shared by all , thus giving the CIO cover for his mistakes.

## Slide 43
Key Success Factors
Case Study #1:
New Mexico State Judiciary
Multi-layered governance that includes all internal and external stakeholders.
Support at the highest levels of the Judiciary.
Experienced, committed staff.
A competent, responsive CMS provider.
Solid support from the user community.
Detailed, hands-on project management.
Regular performance reporting
Adaptive approach to project management.
Supporting Success Factors

## Slide 44
Adaptive Management
Case Study #1:
New Mexico State Judiciary
Assess Problem(s)
Design
Implement
Monitor
Evaluate
Adjust

## Slide 45
Key Success Factors
Case Study #1:
New Mexico State Judiciary
E-Payments for magistrate courts
E-Citations from LEA to court CMS
E-Justice for self-represented filers
E-Jury
More Judiciary E-Initiatives

## Slide 46
For More Information Call:
Steve Prisoc, Judiciary CIO, 505-476-6901